Africa Consumer Price Index (CPI) Collector

Progress Report — Work Done, Challenges & Remedies, and Outstanding Items

Generated 14 July 2026

# Executive Summary

The Africa CPI Collector harvests Consumer Price Index (CPI) and inflation data from all 54 African National Statistics Offices (NSOs), capturing each country's figures exactly as its NSO reports them — with no estimation, no imputation and no omission. Native (non-COICOP) classifications are kept as reported, every published period is emitted, and the original source document is retained for audit.

As at this reporting date, 41 of the 54 countries (76%) have been collected and validated. Of these, 37 are full division-level captures (COICOP-1999, COICOP-2018 or a country's native nomenclature); two are all-items (headline) captures where the NSO publishes no clean division breakdown (Angola, Liberia); and two are documented partial captures where only limited data is published (DR Congo — annual to 2020; Ethiopia — all-items on a fiscal-year calendar). Three of the 41 were obtained through a sanctioned central-bank fallback, in which the central bank republishes the NSO's own CPI without re-estimating it (DR Congo, Libya, Mozambique).

The remaining 13 countries are genuinely outstanding: four are temporary server outages where the data is confirmed to exist, one is an auth-gated API needing credentials, one offers only a weak quarterly partial, and seven publish no CPI online through any official channel (including several conflict states). None is blocked by a defect in the collector; each remaining gap is documented with its cause and a recommended next step.

# 1. Objective and Scope

The objective is a single, auditable, machine-readable dataset of African CPI that faithfully mirrors each NSO's published figures. The guiding rules are strict:

As reported — no estimation, imputation or omission; ugly-but-real values are kept.

No aggregators — IMF, World Bank, Knoema, Trading Economics and similar re-estimate or harmonise, and are excluded. Only NSO-direct data, or a central bank that republishes the NSO's own numbers.

As-classified — native nomenclatures (e.g. Algeria's 8-group scheme) are captured as-is, not forced into COICOP.

All periods — full historical series are emitted where published (e.g. Ghana 337 months, Senegal 342, Namibia 294).

Auditable — the raw source file is retained for every country so any value traces back to the primary document.

# 2. Approach and Architecture

Each country is implemented as a small declarative descriptor plus a compact parser. A shared pipeline handles the full flow — discover the current file, download and retain it, extract and parse the table, add provenance, validate, and write one tidy CSV per country. The design is deliberately fault-isolated: one country breaking never stops the others.

Because a growing share of NSO sites are single-page applications (SPAs) or content-management systems that hide their data behind an API, 17 reusable discovery methods were developed to reach files behind WordPress, Joomla, Liferay, Nuxt, Angular and Laravel/Node back-ends, as well as classic static pages. The full method and parsing-pattern catalogue, and a step-by-step reproduction guide, are documented separately in the project's DEVELOPER_GUIDE.md.

# 3. Work Done

The 41 completed countries span all African sub-regions and all three source tiers — a Tier-1 API (Ghana), Tier-2 structured Excel, and Tier-3 PDF scrapes with robust table extraction. The table below summarises each completed country, its source of record, classification, coverage and the access method used.

| Country | Source of record | Classification | Coverage (months / range) | Access method |
| --- | --- | --- | --- | --- |
| Algeria | NSO (ONS) | Native 8-group | 1 mo · 2026-04–2026-04 | page_scrape |
| Angola | NSO (INE) | All-items (headline) | 127 mo · 2015-12–2026-06 | regex_on_page |
| Benin | NSO (INStaD) | COICOP-2018 | 324 mo · 1998-01–2024-12 | page_scrape |
| Botswana | NSO (Stats Botswana) | COICOP-1999 | 5 mo · 2025-05–2026-05 | page_scrape |
| Burkina Faso | NSO (INSD) | COICOP-2018 | 1 mo · 2026-05–2026-05 | page_scrape |
| Burundi | NSO (INSBU) | COICOP-1999 | 1 mo · 2026-06–2026-06 | insbu_latest |
| Cameroon | NSO (INS) | COICOP-1999 | 1 mo · 2026-05–2026-05 | two_hop_scrape |
| Central African Rep. | NSO (ICASEES) | COICOP-1999 | 1 mo · 2025-07–2025-07 | edocman_latest |
| Chad | NSO (INSEED) | COICOP-1999 | 1 mo · 2026-05–2026-05 | inseed_tchad_latest |
| Congo (Rep.) | NSO (INS) | COICOP-1999 | 1 mo · 2026-05–2026-05 | wpdm_latest |
| Cote d'Ivoire | NSO (ANStat) | COICOP-2018 | 1 mo · 2026-06–2026-06 | anstat_ci_ihpc |
| DR Congo | Central Bank (BCC) | All-items annual (PARTIAL) | 29 mo · 1992-12–2020-12 | static_url |
| Egypt | NSO (CAPMAS) | COICOP-1999 | 1 mo · 2026-06–2026-06 | capmas_publication |
| Ethiopia | NSO (ESS) | All-items (PARTIAL) | 13 mo · 2025-05–2026-05 | page_scrape |
| Ghana | NSO (GSS StatsBank) | COICOP-2018 | 337 mo · 1998-01–2026-01 | api |
| Guinea | NSO (INS) | COICOP-1999 | 1 mo · 2026-05–2026-05 | page_scrape |
| Kenya | NSO (KNBS) | COICOP-2018 rates | 1 mo · 2026-06–2026-06 | latest_dated |
| Lesotho | NSO (BOS) | COICOP-1999 | 1 mo · 2026-05–2026-05 | latest_dated |
| Liberia | NSO (LISGIS) | All-items (idx+rates) | 13 mo · 2025-05–2026-05 | latest_dated |
| Libya | Central Bank (CBL) | COICOP-1999 | 29 mo · 2024-01–2026-05 | page_scrape |
| Madagascar | NSO (INSTAT) | COICOP-1999 | 123 mo · 2016-01–2026-03 | two_hop_scrape |
| Malawi | NSO | COICOP-1999 | 26 mo · 2024-04–2026-05 | malawi_cms_cpi |
| Mali | NSO (INSTAT) | COICOP-2018 | 5 mo · 2025-06–2026-06 | page_scrape |
| Mauritania | NSO (ANSADE) | COICOP-1999 (local) | 1 mo · 2026-06–2026-06 | wp_media_latest |
| Mauritius | NSO (Stats Mauritius) | COICOP-2018 | 2 mo · 2026-05–2026-06 | page_scrape |
| Morocco | NSO (HCP) | COICOP-1999 | 113 mo · 2017-01–2026-05 | gsheet_from_page |
| Mozambique | Central Bank (BM) | COICOP-1999 | 126 mo · 2016-01–2026-06 | two_hop_scrape |
| Namibia | NSO (NSA) | COICOP-1999 | 294 mo · 2002-01–2026-06 | two_hop_scrape |
| Niger | NSO (INS) | COICOP-2018 | 1 mo · 2026-06–2026-06 | page_scrape |
| Nigeria | NSO (NBS) | COICOP-2018 | 41 mo · 2023-01–2026-05 | catalog_latest |
| Rwanda | NSO (NISR) | COICOP-1999 | 3 mo · 2025-06–2026-06 | latest_dated_pdf |
| Senegal | NSO (ANSD) | COICOP-2018 | 342 mo · 1998-01–2026-06 | page_scrape |
| Seychelles | NSO (NBS) | COICOP-1999 | 230 mo · 2007-01–2026-02 | latest_dated |
| Sierra Leone | NSO (Stats SL) | COICOP-1999 | 1 mo · 2026-05–2026-05 | latest_dated |
| South Africa | NSO (Stats SA) | COICOP-2018 | 221 mo · 2008-01–2026-05 | probe_monthly |
| Tanzania | NSO (NBS) | COICOP-2018 | 3 mo · 2025-06–2026-06 | page_scrape |
| Togo | NSO (INSEED) | COICOP-2018 | 1 mo · 2026-06–2026-06 | page_scrape |
| Tunisia | NSO (INS) | COICOP-1999 | 9 mo · 2025-10–2026-06 | static_url |
| Uganda | NSO (UBOS) | COICOP-2018 | 108 mo · 2017-07–2026-06 | latest_dated |
| Zambia | NSO (ZamStats) | COICOP-1999 | 42 mo · 2023-01–2026-06 | page_scrape |
| Zimbabwe | NSO (ZimStat) | COICOP-1999 | 25 mo · 2024-04–2026-04 | latest_month_file |

Notable results include deep historical series where NSOs publish them, and the recovery of several countries that first appeared unreachable — Libya and Mozambique through their central banks, and Burundi through an agency rebrand (from ISTEEBU to INSBU) surfaced by a web search.

# 4. Challenges Encountered and Remedies Applied

The obstacles clustered into a small number of recurring types. Each is described below with the tactic that resolved it.

## 4.1  JavaScript SPA hiding the data

Many modern NSO sites serve only a small HTML shell; the data loads from a backend API. Remedy: fetch the site's JavaScript bundles, locate the API base URL inside them, call the list endpoint, and read the file-URL field. This single technique unlocked Malawi, Chad, Mauritania, Burundi, Madagascar and Cote d'Ivoire.

## 4.2  Anti-bot and JS-challenge WAFs

Some sites reject a bare client (403/406) or return an empty body. Remedy: send a full browser User-Agent with Accept headers; where a JavaScript challenge blocks scripted access, prefer the backend API or a deterministic file path over rendering the page.

## 4.3  Broken TLS certificates

A large share of NSO sites serve incomplete certificate chains. Remedy: the descriptor's verify_ssl flag disables verification for that host. (A side effect is that a headless-browser fallback also fails on such hosts, so an API or deterministic path is preferred.)

## 4.4  Ephemeral hashes and gated detail pages

Cote d'Ivoire's site issued a fresh encrypted hash on every request. Remedy: the PDF path proved deterministic from the publication's thumbnail id, so the ephemeral hash was bypassed entirely — a good reminder to check whether a stable id maps to the download path by a fixed rule.

## 4.5  Dead-looking or hijacked domains

An old domain may be parked, hijacked, or simply superseded. Remedy: web-search the agency's current name and try alternate domains/protocols. Burundi's statistics office had rebranded (ISTEEBU to INSBU) and Cote d'Ivoire had moved (ins.ci to anstat.ci).

## 4.6  Auth-gated NSO APIs

Where an NSO API returns 401/403 with no public token, the remedy is to try the central bank, which frequently republishes the NSO's full CPI in the open. This recovered Mozambique; Cabo Verde remains blocked because its central bank publishes no CPI file either.

## 4.7  Server outages

Some sites time out from every network path — a genuine outage, not a block. Remedy: confirm the outage from two independent paths and retry on a later pass rather than immediately. This affects Guinea-Bissau, Gabon, Eswatini and Djibouti, whose data is confirmed to exist.

## 4.8  Messy PDF tables and wrapped labels

CEMAC and WAEMU monthly notes wrap function labels over several lines and interleave sub-items. Remedy: anchor values on the table's trailing columns (a fixed offset from the end), and reconstruct wrapped labels using pending or prev-plus-next line windows — always cross-checked against the all-items figure quoted in the narrative.

## 4.9  Non-standard calendars

Ethiopia dates its bulletin by Ethiopian fiscal year. Remedy: convert to the Gregorian calendar (a factual conversion, not an estimate) and anchor the most recent table row to the confirmed report month — which also survives the NSO occasionally mislabelling an intermediate month.

## 4.10  Chart-only, stale, or annual data

Where divisions appear only as charts (Liberia) or only an annual/quarterly file exists (DR Congo), the clean all-items series is captured and the limitation is explicitly flagged as a documented partial rather than guessed at.

## 4.11  Excel and tooling quirks

Wide workbooks place weight columns before the index block and stack several tables that reuse the same codes; integer weights and decimal-comma/thousands-space conventions vary by country. Remedy: locate the date-header row programmatically, de-duplicate by first occurrence, sanity-check value magnitudes, and normalise separators defensively.

# 5. Outstanding Items and Recommendations

Thirteen countries remain. They fall into four groups: temporary server outages (data confirmed to exist), an auth-gated API needing credentials, a weak partial-only source, and countries with no CPI published online by any official body. None reflects a fault in the collector.

| Country | Category | Reason outstanding | Recommended next step |
| --- | --- | --- | --- |
| Guinea-Bissau | Server outage | NSO IHPC PDF exists but the site times out globally. | Retry when the server recovers (a ~15-minute build; the WAEMU format is already understood). |
| Gabon | Server outage | NSO site unreachable; no live alternate domain found. | Retry later; BEAC regional bulletin offers headline inflation only. |
| Eswatini | Server outage | NSO site unreachable. | Retry later; the central bank and finance ministry publish only budget/headline figures. |
| Djibouti | Backend down | NSO is a Nuxt SPA whose Heroku backend returns 404/500. | Retry when the backend recovers; the finance ministry has no CPI. |
| Cabo Verde | Auth-gated | NSO Angular API returns 401 everywhere with no token in the client; the central bank publishes no CPI file. | Requires INE API credentials. |
| Comoros | Weak partial only | Only the central bank's quarterly bulletin carries CPI (all-items, quarterly, sparse). | Optional: build a flagged partial from the BCC bulletin if coverage is required. |
| Sao Tome & Principe | No online CPI | NSO download categories are empty; the central bank and ministry publish no CPI series. | Monitor; likely needs a direct data request to INE. |
| Gambia | No online CPI | NSO main site is down; only a microdata portal (no CPI series) is up. | Retry the NSO site; or request the series from GBoS. |
| Equatorial Guinea | No online CPI | NSO site is a static shell with no files or API; only the regional bank (BEAC) has headline figures. | Monitor; BEAC headline as a last resort. |
| Somalia | No online CPI | No CPI is published by the NSO, central bank or finance ministry. | Out of reach. |
| Sudan | No online CPI (conflict) | Central bank and finance ministry publish no CPI series online. | Out of reach (conflict). |
| South Sudan | Stale only (conflict) | Central-bank statistical bulletins are stale to 2021 with broken PDFs. | Out of reach (conflict). |
| Eritrea | No online CPI | No NSO, central-bank or ministry CPI is online. | Out of reach. |

Recommended priority: revisit the four outage countries on a later pass — that is where clean, current, full data will reappear once the servers recover (Guinea-Bissau in particular is a short build). The auth-gated and no-data countries require an external step (credentials or a direct data request) or are genuinely unavailable.

# 6. Conclusion

The collector now covers 76% of African countries with faithful, auditable, as-reported CPI data, including several countries that are typically absent from open datasets. The remaining gaps are well understood and documented, and the majority are recoverable either by retrying transient outages or by obtaining data-access credentials. The methods and lessons captured here — particularly the central-bank fallback and the SPA-API reconnaissance technique — make the remaining countries, and future maintenance, materially easier.